Scrum Estimation Techniques

- User Stories

  - As a receptionist, I want to check in/check out patients and update visit status so I can ensure accurate visit tracking.

  - As a patient, I want to create an account online so that I can book, view, cancel, or reschedule appointments.

  - As a patient, I want to book appointments online so that I don’t have to call or visit the clinic.

  - As a patient, I want to reschedule my appointment online so that I don’t have to call the clinic.

  - As a patient, I want to have a section to view and pay my pending payments such as no-shows or missed appointments.

  - As a nurse, I want a system to track patient appointments and statuses so that patient flow is managed properly.

  - As a receptionist, I want to verify health cards in real time with the Ministry system to confirm patient eligibility.

  - As a doctor, I want to record diagnosis and prescribe medication so I can review patient history in future visits.

  - As a system, I want to manage walk-in queues and urgent triage cases, so critical patients receive immediate care.

  - As a manager, I want reports on visits, finances, and system usage to monitor clinic performance.

- Estimating Story Priority: MoSCoW technique

| Sr No | User Story | MoSCOW Category. |
| --- | --- | --- |
| 1 | As a receptionist, I want to check in/check out patients and update visit status so I can ensure accurate visit tracking | Must Have |
| 2 | As a patient, I want to create an account online so that I can book, view, cancel, or reschedule appointments | Must have |
| 3 | As a patient, I want to book appointments online so that I don’t have to call or visit the clinic | Must have |
| 4 | As a patient, I want to reschedule my appointment online so that I don’t have to call the clinic | Should have |
| 5 | As a patient, I want to have a section to view and pay my pending payments such as no-shows or missed appointments | Should Have |
| 6 | As a nurse, I want a system to track patient appointments and statuses so that patient flow is managed properly | Must Have |
| 7 | As a receptionist, I want to verify health cards in real time with the Ministry system to confirm patient eligibility | Must Have |
| 8 | As a doctor, I want to record diagnosis and prescribe medication so I can review patient history in future visits | Must Have |
| 9 | As a system, I want to manage walk-in queues and urgent triage cases, so critical patients receive immediate care | Must Have |
| 10 | As a manager, I want reports on visits, finances, and system usage to monitor clinic performance | Could Have |

- Estimating Story Priority: KANO technique

| Sr No | User Story | KANO Category. |
| --- | --- | --- |
| 1 | As a receptionist, I want to check in/check out patients and update visit status so I can ensure accurate visit tracking | Dissatisfiers |
| 2 | As a patient, I want to create an account online so that I can book, view, cancel, or reschedule appointments | Exciters |
| 3 | As a patient, I want to book appointments online so that I don’t have to call or visit the clinic | Exciters |
| 4 | As a patient, I want to reschedule my appointment online so that I don’t have to call the clinic | Satisfiers |
| 5 | As a patient, I want to have a section to view and pay my pending payments such as no-shows or missed appointments | Exciters |
| 6 | As a nurse, I want a system to track patient appointments and statuses so that patient flow is managed properly | Exciters |
| 7 | As a receptionist, I want to verify health cards in real time with the Ministry system to confirm patient eligibility | Satisfiers |
| 8 | As a doctor, I want to record diagnosis and prescribe medication so I can review patient history in future visits | Satisfiers |
| 9 | As a system, I want to manage walk-in queues and urgent triage cases, so critical patients receive immediate care | Dissatisfiers |
| 10 | As a manager, I want reports on visits, finances, and system usage to monitor clinic performance | Satisfiers |

- Estimating Story Points: Bucket System

| Sr No | User Story | Bucket Value. |
| --- | --- | --- |
| 1 | As a receptionist, I want to check in/check out patients and update visit status so I can ensure accurate visit tracking | 8 |
| 2 | As a patient, I want to create an account online so that I can book, view, cancel, or reschedule appointments | 40 |
| 3 | As a patient, I want to book appointments online so that I don’t have to call or visit the clinic | 8 |
| 4 | As a patient, I want to reschedule my appointment online so that I don’t have to call the clinic | 8 |
| 5 | As a patient, I want to have a section to view and pay my pending payments such as no-shows or missed appointments | 20 |
| 6 | As a nurse, I want a system to track patient appointments and statuses so that patient flow is managed properly | 20 |
| 7 | As a receptionist, I want to verify health cards in real time with the Ministry system to confirm patient eligibility | 20 |
| 8 | As a doctor, I want to record diagnosis and prescribe medication so I can review patient history in future visits | 13 |
| 9 | As a system, I want to manage walk-in queues and urgent triage cases, so critical patients receive immediate care | 13 |
| 10 | As a manager, I want reports on visits, finances, and system usage to monitor clinic performance | 8 |

- Estimating Story Points: T Shirt Size technique

| Sr No | User Story | T Shirt Size. |
| --- | --- | --- |
| 1 | As a receptionist, I want to check in/check out patients and update visit status so I can ensure accurate visit tracking | S |
| 2 | As a patient, I want to create an account online so that I can book, view, cancel, or reschedule appointments | XL |
| 3 | As a patient, I want to book appointments online so that I don’t have to call or visit the clinic | S |
| 4 | As a patient, I want to reschedule my appointment online so that I don’t have to call the clinic | S |
| 5 | As a patient, I want to have a section to view and pay my pending payments such as no-shows or missed appointments | M |
| 6 | As a nurse, I want a system to track patient appointments and statuses so that patient flow is managed properly | L |
| 7 | As a receptionist, I want to verify health cards in real time with the Ministry system to confirm patient eligibility | L |
| 8 | As a doctor, I want to record diagnosis and prescribe medication so I can review patient history in future visits | M |
| 9 | As a system, I want to manage walk-in queues and urgent triage cases, so critical patients receive immediate care | M |
| 10 | As a manager, I want reports on visits, finances, and system usage to monitor clinic performance | S |